PRODUCT REQUIREMENTS DOCUMENT

AI Cashflow Guardian

An intelligent, explainable personal cash-flow agent for students & young professionals

| Field | Detail |
| --- | --- |
| Problem Statement ID | R2-P4 |
| Event | Hackronyx 2.0 — National Level Hackathon (Final Round) |
| Track | Industry Problem Statement — Final Round |
| Duration | 24-hour build window (26th–27th September 2026) |
| Document Purpose | Guide design, development, and presentation of the solution |
| Document Owner | Team (Solution/Product Lead) |
| Version | 1.0 — Draft for team alignment |

# 1. Executive Summary

Most personal finance apps are rear-view mirrors: they categorize what a user already spent. They rarely answer the question that actually drives day-to-day decisions for students and young professionals with irregular income — "Given what's coming in and what's coming out, how much can I safely spend today?"

AI Cashflow Guardian is a proactive, explainable personal cash-flow agent that runs a continuous loop — Observe → Predict → Explain → Intervene → Learn → Re-plan — to forecast near-term liquidity, compute a dynamic "Safe-to-Spend" number, detect shortfall risk before it happens, recommend protective actions, and improve its own recommendations from user feedback.

Why this matters for judging • The organizer explicitly rules out a system that merely explains past spending — the differentiator is forward-looking, explainable, and adaptive intelligence. • A live demo scenario is mandated (stable → shock → risk detection → re-forecast → explanation → action → feedback loop) — this PRD is structured so that scenario is buildable and demoable within 24 hours.

# 2. Problem Statement (As Given)

## 2.1 Background

- College students and young professionals receive income through salaries, stipends, freelance work, family transfers, and other irregular sources.

- Regular and unexpected expenses continue via rent, food, subscriptions, transport, academic costs, travel, and emergencies.

- Most financial apps explain the past; they do not answer: "Considering upcoming income and expenses, how much can I safely spend today?"

## 2.2 Core Challenge

Build an intelligent personal cash-flow agent that continuously runs the loop:

OBSERVE  →  PREDICT  →  EXPLAIN  →  INTERVENE  →  LEARN  →  RE-PLAN

The system must forecast short-term liquidity, identify potential cash shortages before they occur, and recommend suitable protective actions.

## 2.3 Product Boundary (Guardrails)

Explicitly OUT of scope • Not a banking, lending, investment, credit-scoring, or financial-product recommendation platform. • No real fund movement is required — all actions are simulated/demonstrated.

# 3. Goals & Success Criteria

## 3.1 Product Goals

- Forecast a user's 7–14 day cash position with a confidence range, using income, recurring commitments, variable expenses, irregular transactions, and known upcoming events.

- Compute a Dynamic Safe-to-Spend (STS) number that updates live as new transactions/events arrive.

- Detect rising shortfall risk early, explain the cause and impact in plain language, and recommend at least one automated/semi-automated protective action.

- Learn from user feedback (accept / reject / modify a recommendation) across at least two learning cycles and demonstrably change future behavior.

- Make every number explainable — forecasts, risk levels, and STS changes must be traceable to specific causes, not a black box.

## 3.2 Hackathon Success Criteria (what "done" looks like in 24 hours)

| Criterion | Bar to clear |
| --- | --- |
| Working prototype | End-to-end flow runs live, not slides-only |
| Dynamic intelligence | Judges can feed a new/modified transaction file or event and see forecast, STS, and risk change in real time |
| Explainability | Every risk alert and STS change shows a plain-language reason |
| Learning loop | At least 2 feedback cycles visibly change a later recommendation |
| Demo scenario | Full 8-step scenario from the problem statement reproduced live |
| Boundary respected | No real money movement; no lending/investment advice language |

# 4. Target Users & Personas

| Persona | Situation | Primary need |
| --- | --- | --- |
| Riya — Final-year engineering student | Irregular family transfers + occasional freelance UPI credits; monthly rent + mess fees | "Can I afford this trip next weekend without missing rent?" |
| Aman — Early career / intern | Monthly stipend, EMI-like subscriptions, variable food/travel spend | "Will I run short before next stipend credit?" |
| Judge / Evaluator (secondary persona) | Wants to stress-test the system live | Ability to inject a new transaction/event and see the system re-plan instantly |

# 5. Scope

## 5.1 In Scope for the 24-Hour Build

- Simulated account feed via CSV/JSON upload (mock UPI/salary/stipend/family-transfer data).

- Automatic transaction categorization tuned to common Indian patterns (UPI merchant strings, salary/stipend credit narrations, family transfer patterns, subscription debits, ATM/cash withdrawals).

- 7–14 day cash-flow forecast with confidence range.

- Dynamic Safe-to-Spend calculation with protected essentials + safety buffer.

- Shortfall-risk detection engine with cause attribution.

- Corrective-action recommender (e.g., defer a discretionary payment, move a due date reminder, suggest a smaller top-up).

- Simulated alerts/notifications (in-app banner or console-style feed is acceptable).

- Feedback capture (accept/reject/modify) feeding a lightweight learning mechanism.

- A scripted, reproducible live-demo scenario matching the organizer's 8-step flow.

## 5.2 Out of Scope

- Real bank integrations, real payments, or real fund transfers.

- Credit scoring, loan/investment product recommendations.

- Multi-user / family shared-account features (unless time permits as a stretch goal).

- Production-grade security, KYC, or regulatory compliance work.

# 6. System Architecture

## 6.1 High-Level Component View

| Layer | Component | Responsibility |
| --- | --- | --- |
| Input | Data Ingestion Service | Accepts CSV/JSON transaction upload or simulated live feed; validates & normalizes |
| Processing | Categorization Engine | Rule + ML/LLM-assisted classification into income/expense categories, recurring vs. one-off |
| Processing | Data Quality Handler | Detects duplicates, fills gaps, flags irregular/ambiguous entries |
| Intelligence | Forecasting Engine | Projects 7–14 day balance trajectory with confidence range |
| Intelligence | Safe-to-Spend Calculator | Derives spendable amount = forecasted balance − protected commitments − safety buffer |
| Intelligence | Risk Detection Engine | Monitors forecast vs. thresholds; identifies shortfall risk and root cause |
| Intelligence | Recommendation Engine | Generates corrective actions ranked by impact/feasibility |
| Intelligence | Explainability Module | Converts model outputs into plain-language causal explanations |
| Learning | Feedback & Learning Loop | Logs accept/reject/modify signals; adjusts weights/thresholds for future cycles |
| Orchestration | Agent Orchestrator | Runs the Observe→Predict→Explain→Intervene→Learn→Re-plan loop end-to-end |
| Presentation | Dashboard / UI | Shows forecast chart, STS number, alerts, explanations, and action buttons |
| Presentation | Simulated Alerts | In-app/console notification stream for risk events |

## 6.2 Suggested Data Flow

- Transactions ingested (CSV/JSON) → normalized schema (date, amount, direction, narration, method).

- Categorization Engine tags each transaction (category, recurring flag, confidence).

- Forecasting Engine combines historical patterns + known upcoming events (rent due date, next stipend date) to project daily balance for the next 7–14 days, with an upper/lower confidence band.

- Safe-to-Spend Calculator subtracts protected essentials (rent, recurring bills) and a configurable safety buffer from the lowest point of the forecast band.

- Risk Detection Engine compares projected balance against buffer thresholds; if breached, flags shortfall risk with a cause (e.g., "stipend delayed by 3 days" or "unexpected ₹X debit").

- Recommendation Engine proposes 1+ protective actions (e.g., pause a non-essential subscription reminder, suggest reducing discretionary spend by ₹X/day, notify user to expect a tight week).

- Explainability Module attaches a plain-language "why" to every number shown.

- User responds (accept/reject/modify) → Feedback Loop stores this and adjusts future recommendation ranking/thresholds.

- Orchestrator re-runs the loop whenever new data arrives (new transaction, changed event, or feedback).

## 6.3 Suggested Tech Stack (flexible — hackathon is open-ended)

| Layer | Suggested options |
| --- | --- |
| Frontend/Dashboard | React + Tailwind, or Streamlit for speed |
| Backend/API | FastAPI / Node.js (Express) |
| Forecasting | Simple statistical model (moving average + seasonality) or lightweight ML (Prophet/ARIMA); LLM used for explanation generation and categorization assistance, not as the sole forecaster |
| Categorization | Rule-based regex on UPI/narration patterns + LLM fallback for ambiguous entries |
| Storage | SQLite/Postgres for transactions, or in-memory store for demo speed |
| Explainability | Template-based natural-language generation, optionally LLM-polished |
| Alerts | In-app toast/banner list; optional email/webhook simulation |

Note: Teams should pick the stack they can execute fastest and most reliably in 24 hours — the judges are evaluating dynamic intelligence, not stack sophistication.

# 7. Detailed Functional Requirements

## 7.1 Cash-Flow Forecasting

- FR-1: System shall ingest transaction history (CSV/JSON) and known recurring items (rent, subscriptions, salary/stipend schedule).

- FR-2: System shall forecast net cash position for each of the next 7–14 days.

- FR-3: Forecast shall include a confidence range (e.g., best case / expected / worst case), not a single point estimate.

- FR-4: Forecast shall incorporate irregular transactions (family transfers, freelance credits) using historical frequency/amount patterns.

- FR-5: Forecast shall update immediately when new transactions or events are added.

## 7.2 Dynamic Safe-to-Spend

- FR-6: System shall calculate a Safe-to-Spend value = (projected lowest-point balance within horizon) − (protected essential commitments) − (configurable safety buffer).

- FR-7: Safe-to-Spend shall recompute whenever forecast inputs change.

- FR-8: User shall be able to view what is protected (rent, bills) vs. what is freely spendable.

## 7.3 Shortfall Prevention

- FR-9: System shall detect when projected balance is likely to breach the safety buffer within the forecast horizon.

- FR-10: On detection, system shall identify the likely cause (e.g., delayed income, new large expense, cumulative small expenses).

- FR-11: System shall explain approximate impact (e.g., "You may be ₹1,200 short by Thursday").

- FR-12: System shall recommend at least one corrective action and demonstrate at least one automated/semi-automated protective action (e.g., auto-generated reminder, suggested spend-cap for the day, deferred discretionary alert).

## 7.4 Continuous Learning

- FR-13: System shall log every recommendation shown and the user's response (accept/reject/modify).

- FR-14: System shall use this feedback to change future recommendation behavior (e.g., stop suggesting an action type the user always rejects; increase confidence in one they always accept).

- FR-15: Team shall demonstrate at least two distinct learning cycles live in the demo.

## 7.5 Explainability

- FR-16: Every forecast, risk flag, and Safe-to-Spend change shall be paired with a plain-language explanation of why it changed.

- FR-17: Explanations shall reference the specific transaction(s) or event(s) that drove the change (traceability).

## 7.6 Data Handling

- FR-18: System shall handle incomplete, irregular, or duplicate-looking transactions without crashing (flag/skip/merge gracefully).

- FR-19: System shall support common Indian transaction patterns: UPI transfers, salary/stipend credits, family transfers, subscription debits, cash withdrawals.

## 7.7 Alerts & Dashboard

- FR-20: System shall generate simulated alerts/notifications when risk crosses a threshold.

- FR-21: Dashboard shall show: current balance, 7–14 day forecast chart with confidence band, Safe-to-Spend number, active risk alerts, and recommendation history with feedback status.

# 8. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Responsiveness | Forecast/STS recompute should complete in well under 5 seconds for a demo-sized dataset, to keep the live demo fluid |
| Transparency | No output should be presented as certain when the underlying evidence is weak — confidence ranges must always be visible |
| Robustness | System must not crash on malformed/duplicate rows in uploaded data |
| Usability | Dashboard must be understandable to a non-technical judge within seconds |
| Auditability | A basic log of actions/recommendations/feedback should be viewable (supports the "explain why" requirement) |
| Reproducibility | The full demo scenario must be scriptable and repeatable on demand for live judge testing |

# 9. Mandated Live-Demo Scenario (Build Around This)

The organizer requires this exact narrative arc to be demonstrable live. Build the data model and UI so each step is a visible, distinct state change:

| Step | What happens | What the system must visibly show |
| --- | --- | --- |
| 1 | User starts in a stable financial position | Healthy Safe-to-Spend, low-risk forecast band |
| 2 | Expected income changes or is delayed | Forecast shifts; STS narrows |
| 3 | An unexpected expense occurs | New transaction ingested; balance trajectory drops |
| 4 | System detects increased risk | Risk alert fires with severity |
| 5 | Forecast and Safe-to-Spend change | Numbers update live on dashboard |
| 6 | System explains why | Plain-language causal explanation referencing the specific event(s) |
| 7 | A protective action is suggested/demonstrated | Recommendation card with an accept/reject/modify control |
| 8 | User feedback changes a later recommendation | A second, later scenario shows altered system behavior based on step 7's feedback |

Judges may modify inputs live • Prepare the ingestion UI to accept an ad-hoc new transaction or event at evaluation time. • The core intelligence (forecast/risk/STS) must recompute dynamically — hardcoded demo-only outputs will fail live evaluation.

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Forecasting model too complex to build in time | High | Start with a simple, explainable statistical baseline (recurring items + moving average); only add ML sophistication if time remains |
| Over-reliance on LLM for numeric forecasting | Medium | Use LLM for explanation/categorization language, not as the core numeric forecaster — keep forecast math deterministic and auditable |
| Demo relies on hardcoded outputs | High (explicitly penalized) | Design the pipeline so every UI number is computed live from the current dataset in memory |
| Judges' live input breaks the pipeline | Medium | Test with malformed/edge-case rows (duplicates, missing dates, extreme amounts) before submission |
| Learning loop feels superficial | Medium | Keep the mechanism simple but real — e.g., a weighted acceptance-rate table per action type that visibly shifts ranking after feedback |
| Scope creep beyond 24 hours | High | Freeze scope to Section 5.1 in the first 2 hours; treat anything else as stretch goals |

# 11. Suggested 24-Hour Build Timeline

| Time block | Focus |
| --- | --- |
| Hour 0–1 | Finalize scope freeze, assign roles, agree on data schema and mock dataset |
| Hour 1–4 | Build ingestion + categorization; prepare mock CSV/JSON covering all Indian transaction patterns |
| Hour 4–8 | Build forecasting engine (baseline model) + Safe-to-Spend calculator |
| Hour 8–12 | Build risk detection + recommendation engine + explainability templates |
| Hour 12–16 | Build dashboard UI wiring live numbers, charts, alerts |
| Hour 16–19 | Build feedback capture + learning loop; wire the 8-step demo scenario end-to-end |
| Hour 19–21 | Test with edge cases and judge-style live input tampering |
| Hour 21–23 | Polish UI, rehearse demo script, prepare presentation narrative |
| Hour 23–24 | Buffer for bug fixes and final rehearsal |

# 12. Presentation & Evaluation Guide

## 12.1 Recommended Presentation Structure

- Problem framing: why "how much can I safely spend today" is unanswered by existing apps.

- Solution overview: the Observe→Predict→Explain→Intervene→Learn→Re-plan loop.

- Architecture walkthrough (use Section 6 diagRam/table).

- Live demo — run the mandated 8-step scenario end-to-end.

- Live judge-input test — invite judges to add a transaction/event and show dynamic re-planning.

- Learning loop proof — show the before/after recommendation behavior across two feedback cycles.

- Boundary & responsibility statement — explicitly state this is not a banking/lending/investment product and no real funds move.

- Roadmap/what's next (optional closer).

## 12.2 Self-Check Against Organizer's Important Notes

| Organizer requirement | Where this PRD addresses it |
| --- | --- |
| Must forecast, not just explain the past | Sections 3.1, 7.1 |
| Must compute a dynamic Safe-to-Spend | Sections 3.1, 7.2 |
| Must detect and explain shortfall risk | Sections 7.3, 7.5 |
| Must demonstrate ≥2 learning cycles | Sections 3.1, 7.4, 9 (step 8) |
| Core intelligence must be dynamic, not hardcoded | Sections 6.2, 9 (callout), 10 |
| No real fund movement / not a financial product | Section 2.3, 12.1 step 7 |

End of PRD — AI Cashflow Guardian (R2-P4) — Hackronyx 2.0 Final Round